Town of East Greenbush

Capital Improvement Projects

2017

Project Status Report and Meeting Agenda Items

From: H. V. LaBarba, PE

## Consultant to the Authority

## December 20, 2017

## Meeting

I.   PUMP STATION PROJECTS

Hampton Manor Pump Station Upgrade  -  The replacement control panel has received  .  We are waiting for work to start by JP Industrial and his electrician which was awarded the installation of the panel previously.   Once installed the generator can also be connected.    The new pumps and motors have been installed by JP Industrial. Waiting on electrician for panel.

Actions to be taken:

- Final Payment to JP Industrial in the amount of : $8,950.00 for the motors and pumps and installation and startup..

- Payment of $ 680.00 to HV LaBarba & Assoc. for work during the last month period on the pump station projects.

Submitted by:

HVL ___________ December 20, 2017